## Slide 1
THE GOVERNANCE OF CHANGE
Ellie Acton – Managing Consultant

## Slide 2
Biography
Ellie Acton
Managing Consultant
Police Sector Specialist
          Ellie is a criminal justice professional with considerable experience prior to joining RSM. Since 2014, Ellie has been responsible for the effective spend of a £29m budget for Restorative Justice Services commissioned by Police and Crime Commissioners. Ellie assisted PCCs to model their service requirements enabling them to tender for commissioned services or build a partnership model with existing resources.
          Previously Ellie worked for Cheshire Police where she had responsibilities including offender management (prolific and other priority offender scheme), establishing and managing drug testing on arrest in police custody and restorative justice both pre and post sentence. In addition she has experience in the investigation and prevention of hate crime.
6
M: +44 (0)7800 617086
E: ellie.acton@rsmuk.com

## Slide 3
Why is formal governance needed?
Benefits of adopting a formal approach
Assurance that robust governance requirements are applied across the projects managed in your organisation.
Optimise your portfolio of projects.
Avoid many of the common failures in project and programme performance.
Improve relationships with staff, customers and suppliers.
Minimise risks to the organisation arising from projects.
Maximise the benefits to be realised from projects.
Assure the continued development of the organisation.

## Slide 4
Project/programme governance
Alignment to organisational objectives
Delegated authority
Reporting
Independent
assurance
Decision
gates
For project governance, the quality and transparency of decision making is key.

## Slide 5
Strategic Alignment
Requirement
  Engage with stakeholders to define the organisational purpose and objectives and how the project contributes.
Why Important
  Ensures the organisation is doing the right projects.
  By right projects we mean those that are in the best interest of the organisation’s shareholders/stakeholders.
  Enables performance to be measured.
Considerations
  You need to know your corporate objectives and their priority.

## Slide 6
Delegating Authority
Requirement
  Define where decisions can be most effectively made.
Why Important
  Decisions should be made at an appropriate level within an organisation.
  It should be clear who should make what type of decisions.
  Everyone should be held to account by someone.
Considerations
  How does project governance integrate with corporate governance?
  What types of authority can be delegated (hiring/buying/specifying)?
  What’s the decision-making capacity of each layer?
  Implications of group decision-making.

## Slide 7
Reporting
Requirement
  Ensure transparency of decisions and actions and report their outcome.
Why Important
  An essential element of good governance is that those who are delegated authority should:
    report if there are any conflicts of interest which may affect decisions and actions they undertake using the authority they have been granted;
    periodically report progress against the responsibilities delegated to them;
    report if they are unable to meet their responsibilities within the authority they have been granted.
Considerations
  How does project reporting integrate with corporate reporting?
  What’s the minimum information that each layer needs in order to:
    Make a decision.
    Satisfy themselves the project is in control.

## Slide 8
Independent Assurance
Requirement
  Verify through independent review.
Why Important
  Assurance enables transparency of decision-making and provides confidence to those granting authority that objectives can be met without them needing to intervene.
  Without on-going assurance, those granting authority are solely relying on the self-reporting by those they have delegated authority to.
Considerations
  How does project assurance integrate with corporate assurance?
  Be careful assurers do not become de facto approvers.

## Slide 9
Decision Gates
Requirement
  Define the critical decisions that are reserved for the layer above.
Why Important
  Decision gates provide a final ‘fail-safe’ if the reporting element masks the true position and any issues or weaknesses are missed by the assurance activities.
  Decision gates provide a periodic opportunity to check if the other governance elements are adequate or whether they need to be amended.
Considerations
  Distinguish between reviews and gates.
  Assess impact of gate distance and frequency.

## Slide 10
Practical Application – Mapping Governance
 | Objectives | Authority | Reporting | Reviews | Gates
Sponsoring Group (Investors) |  |  |  |  | 
Programme Board (Directors) |  |  |  |  | 
Programme Manager |  |  |  |  | 
Project Managers |  |  |  |  | 

## Slide 11
Good Decision Making
How each project contributes to strategic objectives?
The likelihood of achieving the expected benefits?
The remaining cost of each project?
The earliest and latest completion time for each project?
What’s our total exposure to risk?
What’s our resource capacity?
The impact on the achievement of strategic objectives if any single project was cancelled, deferred, slowed down or accelerated?
To enable good decisions senior managers should be able to understand….

## Slide 12
Summary
Benefits of adopting a formal approach
Assurance that robust governance requirements are applied across the projects managed in your organisation.
Optimise your portfolio of projects.
Avoid many of the common failures in project and programme performance.
Improve relationships with staff, customers and suppliers.
Minimise risks to the organisation arising from projects.
Maximise the benefits to be realised from projects.
Assure the continued development of the organisation.

## Slide 13
QUESTIONS
AND ANSWERS?

## Slide 14
Contact Us
+44 (0) 7776 301602
andy.murray@rsmuk.com
Partner
+44 (0) 7800 617086
ellie.acton@rsmuk.com
Ellie Acton
Managing Consultant
Andy Murray